Enterprise Intelligence Operating System (EIOS)

Project Proposal - A Modular Multi-Agent AI Platform for Enterprise Knowledge and Security Operations

Prepared by: [Team Member 1 Name], [Team Member 2 Name]

Institution: [Your College / University Name]

Department: [Your Department]

Duration: 4 Months

Date: August 2026

Table of Contents

1. Executive Summary

2. Introduction & Motivation

3. Problem Statement

4. Objectives

5. Project Scope

6. System Architecture

7. Core Modules

8. Research Contribution

9. Technology Stack

10. Team Structure & Roles

11. Project Timeline (16 Weeks)

12. Deliverables

13. Evaluation & Success Metrics

14. Future Work

15. Suggested Starting References

# 1. Executive Summary

Modern organizations rely on a patchwork of disconnected tools for knowledge access, analytics, and security monitoring, each with its own interface and context. This project proposes the Enterprise Intelligence Operating System (EIOS): a modular, multi-agent AI platform where specialized agents share a common orchestration layer, memory system, and knowledge base rather than operating as isolated point solutions. Rather than attempting every conceivable department-level agent, this proposal scopes an achievable four-month deliverable: a shared orchestration core; two fully-implemented domain agents - a Knowledge & Analytics Agent combining document retrieval with natural-language database querying, and a Cybersecurity Threat Analysis Agent for log analysis and MITRE ATT&CK technique mapping; and a lightweight Research Assistant Agent that demonstrates the platform's extensibility. Development is paired with a focused empirical study comparing three retrieval-augmented generation (RAG) strategies, using the platform itself as the experimental testbed, producing a defensible research contribution alongside the working system. The architecture is explicitly designed as a foundation that can extend toward the broader multi-department vision - additional agents, a knowledge graph layer, and a spatial 3D presentation interface - in future phases beyond this project's scope.

# 2. Introduction & Motivation

Enterprise AI adoption today is largely siloed: a chatbot for HR questions, a separate dashboard for analytics, a separate tool for security alerts, each maintaining its own context and requiring separate integration work. As large language models become capable of tool use, multi-step planning, and retrieval-augmented reasoning, there is a clear architectural opportunity to unify these functions under a shared platform - an approach increasingly described in industry and research as agentic or multi-agent AI systems.

This project explores that opportunity at a scale appropriate for a four-month, two-person academic project: rather than building a full enterprise suite, it builds a small but real multi-agent platform with a shared orchestration core, and uses it to rigorously answer a specific, well-scoped research question about how retrieval strategy affects accuracy, hallucination, and latency in enterprise question-answering. The broader vision - a full "AI operating system" spanning every business department - is retained as the long-term direction the architecture is designed to grow into, and is detailed in the Future Work section (Section 14).

# 3. Problem Statement

There is no small, well-documented reference architecture that demonstrates how a shared orchestration layer, a common knowledge base, and multiple independently-pluggable domain agents can work together while remaining rigorously evaluable. Most public multi-agent demonstrations either stay single-domain (one RAG chatbot) or are too large and unvalidated to study properly. This project builds a scoped, extensible platform - two fully-realized domain agents plus a documented extension mechanism - and uses it to empirically compare retrieval-augmented generation strategies under controlled conditions, producing both a working system and a result that can be written up and defended.

# 4. Objectives

1. Design and implement a modular multi-agent orchestration platform (planner, tool router, shared memory, unified knowledge layer) that can host independently pluggable domain agents.

2. Build two fully-featured domain agents on the platform: a Knowledge & Analytics Agent (document retrieval-augmented generation plus natural-language-to-SQL) and a Cybersecurity Threat Analysis Agent (log analysis plus MITRE ATT&CK technique mapping).

3. Implement a lightweight Research Assistant Agent to demonstrate the platform's extensibility and to support the team's own literature-review process.

4. Design and run a controlled comparative study of three retrieval-augmented generation strategies (naive, hybrid, agentic) within the platform, measuring retrieval quality, answer accuracy, hallucination rate, and latency.

5. Document the architecture, implementation, and empirical results in a separate IEEE-formatted paper suitable for a student conference, workshop, or college research symposium.

6. Deliver a live demo and presentation-ready materials showcasing the platform's multi-agent routing and domain reasoning capabilities.

# 5. Project Scope

This section separates what will be fully implemented within the four-month timeline from what is intentionally deferred to future phases (Section 14).

## 5.1 In Scope - 4-Month MVP

- Shared orchestration core: planner, tool router, short-term and basic long-term memory

- Unified knowledge layer: PostgreSQL + pgvector

- Knowledge & Analytics Agent: document RAG + natural-language-to-SQL

- Cybersecurity Threat Analysis Agent: log analysis + MITRE ATT&CK mapping

- Research Assistant Agent: lightweight, literature-search focused

- JWT-based authentication with 2-3 roles

- Dockerized deployment via Docker Compose

- Web chat interface + basic agent-routing dashboard

- Comparative RAG evaluation study (naive vs hybrid vs agentic retrieval)

- IEEE-format paper / report draft

## 5.2 Deferred to Future Work

- Remaining domain agents: HR, Finance, Legal, Manufacturing/IoT, Vision/CCTV, Engineering/DevOps, full Analytics Agent, Medical Agent

- Knowledge graph layer (Neo4j) and Graph-RAG comparison

- Benchmarking across additional LLM providers beyond the two used for the core study

- Kubernetes deployment and full observability stack (Prometheus, Grafana, ELK)

- Enterprise-grade OAuth2 and granular role-based access control

- 3D interactive building-style navigation interface (see Section 14.3)

# 6. System Architecture

The platform is organized into six layers, each with a single clear responsibility:

- Client Layer - web chat interface, agent-routing dashboard

- Gateway & Auth Layer - FastAPI gateway, JWT authentication, 2-3 roles

- Orchestration Layer - Planner (decides which agent handles a request), Tool Router, Memory Manager (session memory + basic persistent memory)

- Agent Layer - Knowledge & Analytics Agent, Cybersecurity Threat Analysis Agent, Research Assistant Agent, each behind a common agent interface

- Knowledge Layer - PostgreSQL + pgvector, serving both structured and vector data

- LLM Layer - one primary hosted provider + one open-source model, via Ollama

New agents are added by implementing a common interface (input schema, tool list, system prompt) and registering with the orchestrator's tool router. This extension mechanism, not the number of agents built, is what makes the platform "enterprise-ready" rather than a single-purpose chatbot, and is the basis for the Future Work roadmap in Section 14.

# 7. Core Modules

## 7.1 Orchestration Core

The planner interprets each incoming request and decides whether it belongs to the Knowledge & Analytics Agent, the Cybersecurity Agent, the Research Assistant Agent, or requires no agent at all. The tool router exposes each agent's capabilities as callable tools. The memory manager keeps short-term conversational context per session and a lightweight long-term store per user for recurring queries.

## 7.2 Knowledge & Analytics Agent (Flagship)

Combines document retrieval-augmented generation over a sample enterprise document corpus (policies, reports, technical docs) with natural-language-to-SQL querying over a structured company database. This agent is also the primary testbed for the platform's core research study (Section 8), since it is the natural home for comparing retrieval strategies.

## 7.3 Cybersecurity Threat Analysis Agent (Flagship)

Ingests network/system log data, applies detection logic to flag suspicious activity, and maps findings to MITRE ATT&CK techniques for standardized reporting. Built and evaluated against a public labeled intrusion-detection dataset (for example, CICIDS2017 or a comparable public dataset) so that detection accuracy and false-positive rate can be measured against ground truth.

## 7.4 Research Assistant Agent (Extensibility Demo)

A lightweight agent that searches public academic APIs (arXiv, Semantic Scholar) for a given topic, retrieves abstracts, and produces an organized summary with source links. Deliberately scoped as a thin implementation - its purpose is to prove the orchestrator can route to a third, independently-built agent without new infrastructure, and to give the team a practical tool for their own literature review.

# 8. Research Contribution

The core research question is: how does retrieval strategy affect accuracy, hallucination rate, and latency in enterprise question-answering? Three retrieval-augmented generation configurations are implemented within the Knowledge & Analytics Agent and evaluated under identical conditions:

- Naive RAG: single-pass dense retrieval followed by generation.

- Hybrid RAG: fusion of keyword (BM25-style) and dense semantic retrieval.

- Agentic RAG: LLM-planned multi-step retrieval, including query decomposition for multi-hop questions.

All three are tested against a common evaluation set of approximately 50-100 hand-written queries spanning single-hop and multi-hop questions of varying difficulty, over the same document corpus and database schema. Metrics: retrieval precision, answer correctness (human-graded, with LLM-as-judge scoring spot-checked against human labels), hallucination rate (unsupported claims flagged during grading), end-to-end latency, and approximate cost per query.

Results form the primary contribution of the accompanying paper. A secondary, time-permitting comparison of agent-routing strategies (rule-based versus LLM-planned routing) can be added if the primary study finishes with time to spare.

# 9. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend | FastAPI (Python) | Core API and orchestration logic |
| Agent Orchestration | LangGraph | Single orchestration framework |
| LLMs | 1 primary hosted provider + 1 open-source model (via Ollama) | Confirm API access / credits in Week 1 |
| Database | PostgreSQL + pgvector | One database for structured and vector data |
| File Storage | Local filesystem / lightweight object storage | Only if document upload is needed |
| Frontend | React (Next.js) + Tailwind CSS | Chat interface and agent dashboard |
| Authentication | JWT, 2-3 roles | Simplified from full OAuth2 / enterprise RBAC |
| Deployment | Docker Compose | No Kubernetes needed at this scale |
| Logging | Python logging + log files | Basic observability, sufficient for a demo |
| Version Control / CI | GitHub + GitHub Actions | Basic CI: tests and linting |

# 10. Team Structure & Roles

| Team Member | Primary Focus | Shared Responsibilities |
| --- | --- | --- |
| Team Member 1 | Orchestration core + Knowledge & Analytics Agent | Literature review, evaluation design, paper writing, testing |
| Team Member 2 | Cybersecurity Agent + evaluation harness + frontend | Literature review, evaluation design, paper writing, testing |

Both members contribute to the research study and the written report; the split above is only meant to avoid two people blocking on the same file at once, and can be renegotiated at any point.

# 11. Project Timeline (16 Weeks)

| Phase | Weeks | Key Deliverables |
| --- | --- | --- |
| Phase 1 | Weeks 1-3 | Literature review (RAG, multi-agent systems, MITRE ATT&CK); finalize architecture and dataset plan; repo + Docker Compose skeleton; Postgres + pgvector; FastAPI skeleton; basic auth; source and prepare datasets |
| Phase 2 | Weeks 4-7 | Build orchestrator (planner, tool router, memory); build Knowledge & Analytics Agent v1 (RAG + text-to-SQL); basic chat UI; begin literature review with early Research Assistant Agent |
| Phase 3 | Weeks 8-11 | Build Cybersecurity Agent (log ingestion, detection logic, MITRE mapping); implement 3 RAG variants (naive, hybrid, agentic); run evaluation harness and collect metrics |
| Phase 4 | Weeks 12-14 | Full integration testing across all 3 agents and orchestrator routing; finalize Research Assistant Agent; analyze results; draft IEEE-format paper; UI polish; prepare demo script |
| Phase 5 | Weeks 15-16 | Final testing and bug fixes; finalize paper; prepare slides and demo video; buffer for delays; stretch goal (only if ahead of schedule): prototype the isometric/3D presentation layer |

# 12. Deliverables

- Working platform: source code repository + Docker Compose deployment

- IEEE-format research paper / report

- Presentation deck and demo video

- Technical documentation (architecture, setup, API reference)

# 13. Evaluation & Success Metrics

- Platform: correct agent-routing rate on a held-out set of test queries; end-to-end response latency under target threshold

- Knowledge & Analytics Agent: retrieval precision/recall on the evaluation set; text-to-SQL execution accuracy

- Cybersecurity Agent: detection accuracy / false-positive rate on the test log set; MITRE ATT&CK mapping accuracy on a hand-labeled subset

- Research Study: a statistically clear comparison across the three RAG configurations, with a reproducible methodology

# 14. Future Work

## 14.1 Additional Domain Agents

- HR Agent, Finance Agent, Legal Agent - feasible with synthetic/sample data, deferred purely for time

- Manufacturing/IoT Agent, Vision/CCTV Agent - require hardware and sensor access not available in this timeframe

- Medical Agent - would additionally require clinical data access and validation before any real-world use; kept conceptual only

- Full Analytics Agent and Engineering/DevOps Agent - natural extensions once the core orchestrator is proven

## 14.2 Platform Enhancements

- Knowledge graph layer (Neo4j) and Graph-RAG vs traditional RAG comparison

- Multi-LLM benchmarking across additional providers (cost, latency, accuracy)

- Kubernetes deployment with full observability stack (Prometheus, Grafana, ELK/OpenSearch)

- Enterprise-grade OAuth2 and granular role-based access control

- Expanded long-term, department-level memory system

## 14.3 3D Interactive Building Navigator

A recurring idea during planning was to give the platform a spatial, explorable presentation layer: a navigable 3D (or simplified isometric) model of a building, where each floor or room represents a department or agent, and entering a room opens that agent's interface. This fits the platform's "AI Operating System" framing well and would be a strong demo-day and portfolio asset - but it is a substantial standalone frontend effort (asset creation, 3D interaction, typically via Three.js or React Three Fiber) that would compete directly with core platform and research time if attempted during the four-month window. It is documented here as the intended next step once the project's core deliverables are complete.

| Feature | Description | Value / Impact | Suggested Timing |
| --- | --- | --- | --- |
| Isometric "lite" navigator | 2D/CSS isometric floor plan with clickable rooms per agent/department, no true 3D | Fast to build, most of the visual and demo impact, easier for non-technical viewers to follow | Only if core deliverables finish early (Weeks 15-16) |
| Full 3D walkaround | True 3D, movable model (e.g. Three.js / React Three Fiber), one room per department | Strongest demo and portfolio impact, clearest "AI Operating System as a building" narrative, real startup/thesis potential | Post-submission, as a dedicated follow-on phase |

# 15. Suggested Starting References

- Lewis, P., et al. (2020). Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks.

- Yao, S., et al. (2022). ReAct: Synergizing Reasoning and Acting in Language Models.

- MITRE ATT&CK Framework - attack.mitre.org

- LangGraph documentation - multi-agent orchestration patterns

Expand this list during the Week 1-3 literature review; these are starting points, not a complete related-work section.